**Garden Club Customer Facing Timeline:**

* **2/3 -**Integration servers
* **2/10 -**SetupQA Environment

- Initial front end showcase

* **2/15** -Final front end showcase with working content (if we can get everything done by 2/10, we won’t need to do this showcase)
* **2/22** -Product front end
* **2/29** -Finalize product

**Garden Club Project Timeline:**

* **3/1** -Launch Content (almost done)

-Launch Product

* **4/1** -Personalization (Profile/My Garden)
* **~4/25 -**Forums
* **6/12-7/12 -**SYWR

-Profile integration (in depth)