## Slide 1
Kmart Apparel Open Source
Scrum Process

## Slide 2: Scrum Process
  Process Stages:
    Analyze/ Requirement Gathering – Review backlog user stories
    Quote & Approve – Estimate Sprint and provide quote to Kmart BU
    Mockup – Creative team creates mockup of new features
    Create – Open Source Development team will update code
    Stage & Test – Development provides staging link for team to review and QA tests new features
    Release – Push new features into production

## Slide 3: Kmart Apparel Backlog
Backlog is an ordered list of “requirements”
  Client will determine business value, dependencies, and date needed
  Requirements added will be in story format (user stories)
  Contains rough estimates of both business value and management effort (ROI)
Sprint is a time period in which a set of backlog items are completed

## Slide 4: Kmart Apparel User Stories
Client defines the needs of the customer
  As a (user role) I need to have (functionality) that provides (value)
Client defines the priority
  High, Med, Low
Some stories have dependencies:
  X and Y must be implemented at the same time
  X must precede Y, or else we cannot implement Y

## Slide 5: Kmart Apparel Backlog Example
Located at: https://docs.google.com/spreadsheet/ccc?key=0Ao1_SrSXpZ6ldG1zX085bHZ6ZlV0T0xjYURQZmpydkE#gid=0

## Slide 6
Week 1
Week 2
Week 3
M
T
W
R
F
Receive
Requirements
Estimates
M
T
W
R
F
R
F
Start Work
Code Freeze
Any requirements/features handed off for estimation after 12:00 P.M. Wednesday will be included in the next development life cycle (three weeks later).
M
T
W
Week 4
Week 5
Week 6
M
T
F
W
R
M
T
W
R
F
QA Bug Fixes
Code Push
T
W
R
F
M
T
W
M